Phase 1: Requirement Analysis & Planning

Execution Roadmap

Description

The execution roadmap outlines a well-defined and systematic plan for implementing the Automated Network Request Management solution within ServiceNow. It breaks down the implementation into distinct milestones that lead the project from the initial service catalog configuration through to final production deployment, ensuring a controlled rollout and high-quality delivery.

Milestone 1: Catalog Creation

Objective

Create a well-organised and easy-to-use service catalog for handling network-related service requests.

Activities

- Identify the different types of network service requests

- Define service catalogs along with relevant classifications

- Develop service catalog items with clear titles and descriptions

- Work closely with network and IT teams to ensure content accuracy

- Ensure the catalog structure aligns with the organisation’s ITSM framework

Milestone 2: Form Setup

Objective

Design dynamic and intuitive forms to capture all required request information.

Activities

- Design catalog item forms using structured variables

- Set mandatory fields to prevent incomplete submissions

- Configure dynamic form behaviours such as condition-based field visibility

Milestone 3: Approval Integration

Objective

Implement automated approval workflows to maintain governance and compliance standards.

Activities

- Identify necessary approval chains (e.g., manager, network security team)

- Configure approval workflows using Flow Designer or Workflow Editor

- Activate audit logging and automated email notifications for approvals

Milestone 4: Testing

Objective

Ensure the accuracy and reliability of the complete request lifecycle and automation processes.

Activities

- Execute unit testing for each service catalog item

- Perform end-to-end request simulations across multiple scenarios

- Verify approvals, task creation, notifications, and data accuracy

- Engage stakeholders in User Acceptance Testing (UAT)

Milestone 5: Deployment

Objective

Release the automated network request solution to the production environment.

Activities

- Complete the deployment readiness checklist

- Move catalog items and workflows from development to production

- Track system performance and behaviour post-deployment

- Deliver training sessions to end users and fulfilment teams

- Set up a support process for post-deployment issues